Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 1 |
| **Date:** | 9/11/2019 |
| **Start:** | 9:00 PM |
| **End:** | 9:51 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Since the last meeting I Added a navigation bar, and have been working on the course page story. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan to be working on getting some defaults from the database and start completing the navigation bar, and the course page. |
| **Any impediments:** |
| Nothing related to this project. |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Since the last meeting I have familiarized myself with the full stack, implementing a basic list courses method that was tested with Postman. |
| **What is planned to be accomplished by the following daily scrum:** |
| I planned on finalizing the documentation for the entire sprint and starting to work on the Dashboard page. |
| **Any impediments:** |
| N/A |