Sprint Planning

|  |  |
| --- | --- |
| **Sprint #:** | 1 |
| **Date:** | 9/8/2019 |
| **Start:** | 6:00 PM |
| **End:** | 6:50 PM |
| **Attendees:** | Joao Guimaraes, Danny Rene Rodriguez |
| **Sprint Goal:** | Goal**:** The goal of the first sprint is to rebuild the application using updated software resources and create a prototype to work on for the rest of the semester. |

**Daily Scrum Schedule:** *Mon-Friday* at 5:30-6:00 PM

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint Backlog** | | | |
| **ID** | **Story Title** | **Assigned To** | **Estimate** |
| 76 | Navigation Bar | Joao Guimaraes | 4 |
| 78 | Course Page | Joao Guimaraes | 10 |
| 80 | Discussion Page | Joao Guimaraes | 6 |
| 82 | New Discussion Post | Joao Guimaraes | 6 |
| 84 | Database Configuration | Daniel Rodriguez | 4 |
| 77 | Dashboard Page | Daniel Rodriguez | 6 |
| 85 | Log in Page | Daniel Rodriguez | 10 |
| 86 | Help/Support Page | Daniel Rodriguez | 6 |
| 87 | Home Page | Daniel Rodriguez | 5 |
| 88 | Hosting Web App | Daniel Rodriguez | 6 |

**Sprint Velocity Estimate:** 63 points

|  |  |
| --- | --- |
| ID: | 77 |
| User Story: | As a user I want to have relevant information presented to me when I log in so that I can easily access whatever I am looking for. |
| Acceptance Criteria:   * Displays currently active courses * Displays course attributes | |
|  | |

|  |  |
| --- | --- |
| ID: | 84 |
| User Story: | As a developer, I would like to be able to reference and use the data in the database. |
| Acceptance Criteria:   * Initialize DB to work when building and running app locally | |
|  | |

|  |  |
| --- | --- |
| ID: | 85 |
| User Story: | As a user, I would like to log in so that I can see all of the classes I am currently registered in. |
| Acceptance Criteria:   * Log in with Facebook information * Specify authorizations | |
|  | |

|  |  |
| --- | --- |
| ID: | 87 |
| User Story: | As a user, I want the first page I see to have an about us as well as instructions on how to use the website so that I can begin navigating the app. |
| Acceptance Criteria:   * Contain an about us section * Contain a text box that will eventually contain instructions on how to navigate the web app * Accessible thru the nav bar * Formatted properly using angular materials | |
|  | |

|  |  |
| --- | --- |
| ID: | 86 |
| User Story: | As a user, I would like to be able to contact customer/user support via an easily accessible and visible Help page, for any issues or bugs that I run into. |
| Acceptance Criteria:   * Easily accessible via all other pages * Contains contact information * Allows user to report a problem through a text box submission | |
|  | |

|  |  |
| --- | --- |
| ID: | 89 |
| User Story: | As a user, I would like to access the web app from an https URL, and see all of the backend dependencies. |
| Acceptance Criteria:   * Must be hosted by any free service * Must be accessible publicly via a given URL * Successful deployment of front end with backend dependencies | |
|  | |