Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 2 |
| **Date:** | 0/0/2019 |
| **Start:** | 11:47 PM |
| **End:** | 12:23 AM |
| **Attendees:** | Joao Guimaraes, Daniel Rodriguez |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Started working on new content dialog story, and fixed some preferences from the product owner to add enrollment deadlines. |
| **What is planned to be accomplished by the following daily scrum:** |
| Continue to work on new content dialog story, if I finish it then move on to module dialog. |
| **Any impediments:** |
| n/a |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| I took a different approach for the New Course Page/Dialog, creating a new-course module, routing and service to redirect the user to a Page rather than a dialog. Ultimately got it working although the front end design needs work. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on attempting to reformat the frontend design for the New Course Page/ Dialog as a page, and if unsuccessful or deemed less valuable, will revert back to a dialog. I also plan to start sketching out the frontend design for the Roll Call page and doing some research on media embedding with our current tech stack. |
| **Any impediments:** |
| N/A. |