Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 2 |
| **Date:** | 10/03/2019 |
| **Start:** | 10:50 PM |
| **End:** | 11:37 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Nothing, had other responsibilities to attend to today. Tried figuring out the problem Daniel was having during the meeting. |
| **What is planned to be accomplished by the following daily scrum:** |
| Finish polishing new content dialog story, and start on next use story. |
| **Any impediments:** |
| n/a |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Worked on the Roll Call page until the backend stopped working for an unknown reason. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on solving the issue regarding deploying the backend. |
| **Any impediments:** |
| The backend stopped working for no apparent reason. Seems to be a problem with my local machine. |