Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 3 |
| **Date:** | 10/20/2019 |
| **Start:** | 9:45 PM |
| **End:** | 10:30 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodriguez |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Removed 3rd party counter package, redesigned the quiz page. |
| **What is planned to be accomplished by the following daily scrum:** |
| Finish the quiz page story. |
| **Any impediments:** |
| Countdown package proved to be difficult to configure, with data that need to be loaded later. |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Authentication with Facebook failed, started login component from scratch, created signup component. Added user with my email and password, although it doesn’t work. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on either starting to rebuild the entire project from scratch using a different architecture, or continuing my endeavour of trying to authenticate with Facebook. |
| **Any impediments:** |
| I cannot create new users, login with a different user, or access any admin only pages, no workaround. |