Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 3 |
| **Date:** | 10/8/2019 |
| **Start:** | 9:45 PM |
| **End:** | 10:00 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodriguez |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Still implementing the quiz story, getting quiz data from database. |
| **What is planned to be accomplished by the following daily scrum:** |
| Fishing quiz story by the next meeting |
| **Any impediments:** |
| Initial configuration of quiz, seems to be incompatible, redesigning how entries are entered. |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Finished authentication with Facebook and tried publishing as a Facebook application. |
| **What is planned to be accomplished by the following daily scrum:** |
| Removing code to implement as Facebook application, merge with master, test implementation. |
| **Any impediments:** |
|  |