Sprint Planning

|  |  |
| --- | --- |
| **Sprint #:** | 3 |
| **Date:** | 10/7/2019 |
| **Start:** | 9:00 PM |
| **End:** | 10:30 PM |
| **Attendees:** | Joao Guimaraes, Danny Rene Rodriguez |
| **Sprint Goal:** | Goal**:** The goal of the third sprint is to |

**Daily Scrum Schedule:** *Mon-Friday*  at 9:00-9:30PM

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint Backlog** | | | |
| **ID** | **Story Title** | **Assigned To** | **Estimate** |
| 115 | Confirm Course Enrollment Page | Joao Guimaraes | 4 |
| 114 | Admin/Instructor Login | Joao Guimaraes | 6 |
| 113 | Multiple Choice Assessment Page | Joao Guimaraes | 6 |
| 116 | Student Account | Joao Guimaraes | 6 |
| 100 | Communications Channel Page | Danny Rodriguez | 8 |
| 98 | Publish to Facebook | Danny Rodriguez | 4 |
| 99 | Videos Page | Danny Rodriguez | 6 |

**Sprint Velocity Estimate:** 40

|  |  |
| --- | --- |
| ID: |  |
| User Story: |  |
| Acceptance Criteria: | |
|  | |