Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 4 |
| **Date:** | 10/28/2019 |
| **Start:** | 8:00 PM |
| **End:** | 8:35 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Finished student registration and admin/instructor story, and added course enrollment to courses page. |
| **What is planned to be accomplished by the following daily scrum:** |
| Finish courses story, and add category browsing. |
| **Any impediments:** |
| Sick with the cold. |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Worked on authentication with Facebook, attempted different strategies for getting decoded response header (x-auth-token) for use by front end. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on finishing the authentication with Facebook and merging with master. |
| **Any impediments:** |
|  |