Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 5 |
| **Date:** | 11/06/2019 |
| **Start:** | 9:38 AM |
| **End:** | 9:45 AM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Spent some time working together to try to publish the page to be displayed in facebook. |
| **What is planned to be accomplished by the following daily scrum:** |
| Start working on new sprint stories. |
| **Any impediments:** |
| Facebook has added requirements which might prevent us to accomplish the goal as previously planned. |

|  |
| --- |
| **Team Member:** Daniel Rodrigues |
| **What was accomplished since last meeting:** |
| Merged with master, baselined the working repo so that we can continue working on implementing new features. Met with Joao to discuss publishing the application to Facebook. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on refactoring the authentication implementation with Facebook to mirror Joao’s implementation of the Admin login. |
| **Any impediments:** |
| It seems as though publishing the application as a Facebook app is not a valid platform for application such as an LMS. |