Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 5 |
| **Date:** | 11/12/2019 |
| **Start:** | 8:16 PM |
| **End:** | 8:30 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Reimplemented admin logs and fixed merging issues in a couple of stories. |
| **What is planned to be accomplished by the following daily scrum:** |
| Continue working on logging stories. |
| **Any impediments:** |
| n/a |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Fixed bug with auth guard not checking for Facebook logged in. Was out of town this weekend and had personal problems so did not get to work much. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on breaking up the Communications Channel Page feature into smaller sub-features and contacting developers at Facebook to see what our options are for implementing a Facebook application. |
| **Any impediments:** |
|  |