Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 5 |
| **Date:** | 11/13/2019 |
| **Start:** | 8:31 PM |
| **End:** | 8:36 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodrigues |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Got most of the admin logging working and displaying in the logs page, and tried fixing issues with users. |
| **What is planned to be accomplished by the following daily scrum:** |
| Finish admin logging story, and fix get percentage method, then start working on remove course module story. |
| **Any impediments:** |
| n/a |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Announcement feature done, Inbox feature beginning implementation, compose new message feature started, fixed user bugs to get courses for a given user. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on finishing the Inbox feature and the compose new message feature as well as merging with master. I did not get around to calling developers at Facebook so I also plan on doing that tomorrow as well. |
| **Any impediments:** |
|  |