Daily Scrum

|  |  |
| --- | --- |
| **Sprint #:** | 6 |
| **Date:** | 11/27/2019 |
| **Start:** | 7:45 PM |
| **End:** | 8:00 PM |
| **Attendees:** | Joao Guimaraes, Daniel Rodriguez |

|  |
| --- |
| **Team Member:** Joao Guimaraes |
| **What was accomplished since last meeting:** |
| Still working on the sequence story.  Guided with Daniel to fix small issues with his code. |
| **What is planned to be accomplished by the following daily scrum:** |
| Continue to work on the sequence story and get most of it done. |
| **Any impediments:** |
| Having trouble configuring the css for the sequence steps. |

|  |
| --- |
| **Team Member:** Daniel Rodriguez |
| **What was accomplished since last meeting:** |
| Refined Videos Page, instructor can now embed YouTube videos directly into the html, refined profile page for the application to use Facebook to retrieve profile pictures, refined the UI for navbar, dashboard, and started working on refining the UI for the help page. |
| **What is planned to be accomplished by the following daily scrum:** |
| I plan on merging with Joao’s branch, and finishing the refinement for the help page and continuing to work on documentation for the next team. |
| **Any impediments:** |
| N/A |