Sprint Planning

|  |  |
| --- | --- |
| **Sprint #:** | 6 |
| **Date:** | 11/20/2019 |
| **Start:** | 9:30 AM |
| **End:** | 10:00 AM |
| **Attendees:** | Joao Guimaraes, Danny Rene Rodriguez |
| **Sprint Goal:** | In this Sprint, we plan on enhancing some of our features, consolidating and refining the code to run seamlessly, document the reproduction of our dev environment for the next team and end-to-end testing, as well as record video demonstrations for the next team. |

**Daily Scrum Schedule:** *Mon-Friday*  at 9:00-9:30 PM

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint Backlog** | | | |
| **ID** | **Story Title** | **Assigned To** | **Estimate** |
| 142 | Enhance Profile Page | Danny Rodriguez | 5 |
| 143 | Enhance Dashboard Page | Danny Rodriguez | 5 |
| 144 | Enhance Help Page | Danny Rodriguez | 3 |
| 145 | Refine NavBar UI | Danny Rodriguez | 5 |
| 146 | Document Developer Setup | Danny Rodriguez | 5 |
| 147 | Enhance Videos Upload/Embed | Danny Rodriguez | 5 |
| 141 | Game Currency | Joao Guimaraes | 5 |
| 140 | Catalog Sorting Options | Joao Guimaraes | 5 |
| 139 | Gamified Practice Quizzes | Joao Guimaraes | 7 |
| 92 | Course Sequence | Joao Guimaraes | 8 |

**Sprint Velocity Estimate:** 53

|  |  |
| --- | --- |
| ID: |  |
| User Story: |  |
| Acceptance Criteria: | |
|  | |